**Review meeting (Iteration 1)**

At the end of the first iteration, we have a review meeting with our product owner and discuss about the work we perform during our first iteration. The participant included the whole team and the product owner.

The details of the review meeting are listed as below:

Date, Time: 3/12/2016, Saturday, 1PM-3PM

Location: TARUC CITC

Machine: Developer’s PC

Module to review: Stock Module (Create, Retrieve), Order Module (Create), Payment Module (Create), Security Module (Login)

From the review meeting these is the feedback of the work and new request that get from the product owner in iteration 1:

**Security Module**

* The system doesn’t show the system name, which can make the user confusing what system they are using.
* Request the development team to add some graphical diagram in the text field to help user know which field they are entering.
* Authentication process work fine.
* Error message show deliver clear message to user.

**Stock Module**

* List that show all the stock could add in more info like ID and quantity in the list instead of just a list of stock name.
* Requested to show more info of the stock at some place of the interface when the user select the item on the list.
* No search function that could let user to search for a selected stock, which is difficulties for users to find for the selected stock.
* Retrieve function work fine.

**Order Module**

* To purchase an item, require the user to enter the item stock ID which is hard for user to do their job, since it could be hundreds of items.
* The system didn’t show the quantity of the stock left, hard for user to create the stock’s order.
* Can’t have 2 item in an order; Requested the system is capable to add few stock in the same order.

**Purchase Module**

* No payment method can be chosen.
* The system must be allowing to choose to pay with card or cash.
* Didn’t show the discount on the customer purchase.

**Other Request**

* Requested to add new module to the system that can store and manage customer identity.
* Requested to add new module to the system that can manage the supplier of the stock.

**Review meeting (Iteration 2)**

After the review meeting for iteration 1, we gather up all comments and feedbacks from product owner and start doing the iteration 2. There was another review meeting after the iteration 2 to determine the work for both iteration 1 and 2. The participant included the whole team and the product owner.

The details of the review meeting are listed as below:

Date, Time: 24/12/2016, Saturday, 1PM-3PM

Location: TARUC CITC

Machine: Developer’s PC

Module to review: Full system (Security Module, Customer Module, Supplier Module, Stock Module, Order Module, Purchase Module)

From the review meeting these is the feedback of the work and new request that get from the product owner in iteration 2:

**Security Module**

* Request development team to add a secure lock after 3 times login fail.

**Customer Module**

* Unable to detect the age by entering their IC number.
* Request development team to add an expiry date to customer for every 1 year period.
* Validation of all input work fine.

**Supplier Module**

* Request development team to add a list of state, postcode for the address.
* Validation of all input work fine.

**Stock Module**

* Request to sort the stock by ID, name, date added, and quantity in order to ease the user while looking for insufficient stock.

**Order Module**

* A difficulty to add an order without any suggested ID.
* Request prompt user to re-enter their password to continue to do the payment.

**Purchase Module**

* Supplier details, stock details, order details, and user details must display on the screen in order to let user to check on all the details before proceed to payment.

**Other Request**

* Request development team to add receipt function after every successful payment.
* Request development team to modify the color scheme of the whole system.